# Lorton Parish Council and Yew Tree Hall Management Committee

# Yew Tree Hall Development Group

# Minutes of a Meeting on 16th January 2025

# Held at Rachael Edmunds House

# Present

## Committee Members YTHDG: Adam Baker (AB); Peter Deeks (PD); Derek Poate (DP); Cathy Lee (CL); Steve Irlam (SI); Rachael Edmunds (RE).

## FOYTH: Andrew Chamberlain (AC); Aine Kelly (AK); Hugh Brayne (HB); Clare Round (CR).

## WKD: Cal Williamson (CW).

# Apologies

## Alison Mohr (AM)

# Previous minutes

## The minutes of the meeting of 28h November 2024 were approved.

## AB proposed and it was agreed for discussions about fund raising to be passed to the Friends of Yew Tree Hall (FOYTH). Action AB

# Funding

## Feasibility stage

### A total of £13,000 has been raised as donations or commitments for the Feasibility Study:

| Source | Amount |
| --- | --- |
| YTHMC | £5,000 |
| Lorton Parish Council | £2,000 |
| Anonymous donation | £5,000 |
| Anonymous donation | £1,000 |
| Total | £13,000 |

## Friends of Yew Tree Hall (FOYTH)

### The Friends has been set up as a sub-committee of the Yew Tree Hall Management Committee: to identify sources of finance; and, to prepare and ultimately implement a strategy for fund-raising.  Volunteers have already put themselves forward to the group and an introductory article will appear in the February Link. Details will also be set out at the Coffee and Cakes on 8th March. Actions AB & CL

# Community Involvement

## CL reported on the material circulated at various coffee mornings and other events over the Christmas period. A note was circulated prior to the meeting listing the consistent feedback themes and other more wide-ranging ideas for future development.

# Appointment of WK Design Architects (WKD)

## YTHMC at the MC Committee Meeting on 13th January agreed to appoint WKD following the confirmation of the funding being in place to do so (see 4.1.1).  She was formally appointed by YTHMC Chair at this meeting on behalf of the YTHMC.

## Project Brief

### The brief was reviewed in the context of feedback received. The meeting noted the importance of WKD trying to exclude unviable or very costly options at an early stage so the next round of community consultation can be more specific. Comments were made about the desirability of examining a ramp solution as part of the initial review in order to avoid maintenance and running costs of a lift.

## Timescale

### CW reported on the likely time framework. Some progress will be made in February-March but CW will be able to devote more time from Mid-April onwards. Levels taken of the garden area by Tim Brittan will enable an early assessment of the garden ramp possibility. Actions WKD

# Publicity and ongoing community engagement

## Link Article

### A middle page article will appear in the February Link with information about FOYTH on one page and an update on progress with the Development group and appointment of WKD on the facing page. Action AB & CL

## Press

### Agreed to  prepare a press release reporting on progress with the development ideas for the hall and the appointment of WKD. Suggestion to seek a local press article with a photo of appointing WKD in front of the Hall. Action CL & AK

# Ownership issues

## PD reported no progress yet with solicitors regarding the registration of title and adverse possession but will be in communication shortly. Action PD

# Next meeting

## Thursday 27th February. 1.00pm at Rachael’s house. The meeting thanked Rachael for accommodating the group. Action All

YTHMC increased the amount from £2,000 to £5,000 at the MC meeting held on Monday 13 January 2025